# PROJECT-TRACKING — Falcon BMS TMS/DMS/CMS Guide

## Version

- Document Version: PROJECT-TRACKING-v4.1.2

- Regime: Pre-publication (0.x.x.x)

- Project Start: 05 January 2026

- Last Updated: 08 January 2026 (Layout optimisation applied; guide status aligned to v0.2.2.0)

## 1. Governance Layer — Reference Documents

| Document | Version | Purpose | Scope / Notes |
| --- | --- | --- | --- |
| VERSION-SYSTEM | v4.1 | Versioning rules for guide-v* | Defines 0.x.x.x vs x.x.x regimes and increment logic. |
| WIP-FILE-NAMING | v1.3 | Naming and status for WIP files | Prefixes section-*, table-*, visual-*, notes-*, chapter-* with dev/review/final/approved. |
| BRIEFING | v0.1.4.1 | Content and layout brief | Scope, style, layout standard (Geometry Option D + \arraystretch=1.25), Version System v4.1 overview, status v0.2.2.0. |

Integration rules

- VERSION-SYSTEM-v4.1 governs only guide-v*.tex version numbers.

- WIP-FILE-NAMING-v1.3 governs only files in the WIP layer.

- BRIEFING-v0.1.4.1 defines what the guide contains and how it looks (including layout).

- This PROJECT-TRACKING file records how those rules and WIP files turn into concrete guide versions.

## 2. PROJECT METADATA (Aligned with VERSION-SYSTEM v4.1)

| Attribute | Value |
| --- | --- |
| Active Regime | Pre-publication (0.x.x.x) |
| Current Phase | Phase 0 — Chapter Scaffolding |
| Planned Chapters | 7 |
| Chapters with narrative complete / in dev. | 2/7 (Chapter 1 + Chapter 5 Section 5.1) |
| Chapters with structure complete | 4/7 (Ch. 3, 4, 5, plus scaffolds for 6 and 7) |
| Tables filled | 0 % — waiting for Phase 1 |
| Transition point to 1.0.0 | When v0.7.0.0 (Phase 0 complete) is reached |
| Layout Standard (since v0.2.2.0) | Geometry Option D + hotastable 15.6 cm + \small + \arraystretch=1.25. |

Notes:

- Phase 0 ends when all 7 chapters have structure + basic narrative, enabling Phase 1 (table population).

- Layout parameters are now architecture-locked; future tweaks must respect BRIEFING v0.1.4.1.

## 3. VERSION ROADMAP (Pre-publication)

| Version | Area / Chapter | Phase | Date | Status | Short Description |
| --- | --- | --- | --- | --- | --- |
| v0.1.0.0 | Chapter 1 — Introduction | 0 | 2026-01-05 | ✅ Complete | Intro structured and integrated. |
| v0.1.1.0 | Chapter 1 — Introduction | 0 | 2026-01-05 | ✅ Complete | Additional structure for TMS SA displays. |
| v0.1.3.0 | Chapter 3 — TMS | 0 | 2026-01-05 | ✅ Complete | TMS chapter structure finalised; content pending. |
| v0.1.4.0 | Chapter 4 — DMS | 0 | 2026-01-06 | ✅ Complete | DMS restructured to transversal SOI; geometry brace fix. |
| v0.2.0.0 | Chapter 5 — Section 5.1 (CMS Concept) | 0 | 2026-01-07 | ✅ Complete | CMS 5.1 integrated as new chapter section. |
| v0.2.1.0 | Chapter 5 — Structure refinement | 0 | 2026-01-08 | ✅ Complete | Chapter 5 subsections (5.1–5.3) organised. |
| v0.2.2.0 | Global Layout (all chapters) | 0 | 2026-01-08 | ✅ Active | Geometry Option D + \arraystretch=1.25; layout-only changes. |
| v0.2.x.x | Chapter 5 — Sections 5.2 & 5.3 | 0 | 2026-01-xx | ⏳ Planned | Integrate CMS Actuation and Block/Variants while staying in 0.2.x.x line. |
| v0.3.0.0 | Chapter 5 complete + next chapter | 0 | 2026-01-xx | 🎯 Target | Chapter 5 complete; choose next chapter to develop (MINOR bump). |
| v0.4.0.0 | Chapter 5 tables | 0 | 2026-01-xx | ⏳ Planned | Populate CMS HOTAS tables (AUTO/SEMI/MAN, ECM, constraints). |
| v0.7.0.0 | All 7 chapters scaffolded | 0 | 2026-01-22 | 📋 Target | All chapters with structure + narrative; Phase 0 complete. |

## 4. WIP Integration Timeline

| Date | WIP / Reference File | Version Bump | Category | Notes |
| --- | --- | --- | --- | --- |
| 2026-01-07 | section-C5-S1-concept-and-interactions-cmds-ecm-rwr-final-2026-01-07.tex | v0.1.4.0 → v0.2.0.0 (MINOR) | section | CMS 5.1 (Concept & Interaction with CMDS/ECM) integrated; chapters metric 1/7 → 2/7. |
| 2026-01-08 | section-C5-S1-concept-and-interactions-cmds-ecm-rwr-final-2026-01-07.tex | v0.2.0.0 → v0.2.1.0 (PATCH) | section | Human-driven refinement of Chapter 5 internal structure (5.1–5.3). |
| 2026-01-08 | LAYOUT-OPTIMIZATION-2026-01-08.docx | v0.2.1.0 → v0.2.2.0 (PATCH) | layout | Applied Geometry Option D (A4, 2.0 cm side, 2.5 cm top/bottom, 17.0 cm text width) and \arraystretch=1.25 for all hotastable tables; no content changes. |

Status codes in WIP layer:

- dev → draft; review → under human review; final → approved by human; approved → integrated and archived.

- Only integration into guide-v*.tex triggers version bumps; status changes dentro de WIP não o fazem.

## 5. WIP File Naming Quick Reference (WIP-FILE-NAMING v1.3)

General pattern:

{prefix}-{location}-{descriptor}-{status}-{date}.{ext}

Summary table:

| Category | Pattern | Example | Status codes |
| --- | --- | --- | --- |
| Chapters | chapter-C{N}-{TITLE}-{STATUS}-{DATE}.tex | chapter-C2-hotas-fundamentals-dev-2026-01-20.tex | dev, review, approved, deprecated |
| Sections | section-C{N}-S{M}[-S{K}]-{TITLE}-{STATUS}-{DATE}.tex | section-C5-S1-cms-concept-final-2026-01-15.tex | dev, review, final, approved, deprecated |
| Tables | table-C{N}-{CONTEXT}-{SWITCH}-{STATUS}-{DATE}.tex | table-C3-AA-TMS-review-2026-01-17.tex | dev, review, final, approved, deprecated |
| Notes | notes-C{N}-{TOPIC}-{TYPE}-{DATE}.md | notes-C4-dms-research-questions-2026-01-19.md | (no formal status) |
| Visuals | visual-C{N}-{DESC}-{TYPE}-{STATUS}-{DATE}.{ext} | visual-C7-hotas-layout-diagram-dev-2026-01-18.svg | dev, review, final, approved, deprecated |

Key rules:

- WIP status changes do not affect guide version numbers.

- Only integration into guide-v*.tex drives version bumps (per VERSION-SYSTEM v4.1).

- Active WIP lives in WIP/; integrated or deprecated WIP moves to ARCHIVE/.

## 6. Priority Action Items (Post-v0.2.2.0)

### Priority 1 — Completed: CMS Section 5.1 and Structure Update

- CMS 5.1 integrated and validated (v0.2.0.0, v0.2.1.0).

- Chapter 5 internal structure (5.1, 5.2, 5.3) established.

- Layout standard applied project-wide (v0.2.2.0).

Status: ✅ Complete.

### Priority 2 — In Progress: Sections 5.2 and 5.3

- Section 5.2 (CMS Actuation)

  - WIP: section-C5-S2-cms-actuation-hotas-tables-review-2026-01-08.tex.

  - Status: review.

  - Notes: content under refinement; layout already aligned to Geometry Option D and \arraystretch=1.25.

  - Next: author completes and promotes to final.

- Section 5.3 (Block/Variants)

  - WIP: section-C5-S3-blocks-and-variants-review-2026-01-07.tex.

  - Status: review.

  - Next: author review and promotion to final.

Both sections serão integradas ainda na linha v0.2.x.x; v0.3.0.0 só ocorrerá quando o Capítulo 5 for considerado completo e um novo capítulo for escolhido para desenvolvimento.

### Priority 3 — Planned: Chapter 5 Tables

- Objetivo: preencher tabelas CMS (Section 5.2) para AUTO/SEMI/MAN, ECM, consent/constraints e notas operacionais.

- Depende de: narrativa estável em 5.2 e 5.3.

- Versões alvo: parte da evolução de 0.2.x.x até 0.4.0.0.

### Priority 4 — Scaffolding Remaining Chapters

- Ch. 1 — Introduction: narrativa completa.

- Ch. 3 — TMS: estrutura completa, conteúdo pendente.

- Ch. 4 — DMS: estrutura completa (v0.1.4.0), conteúdo pendente.

- Ch. 5 — CMS: 5.1 completo; 5.2 e 5.3 em progresso.

- Ch. 6 e 7 — Training References & Visual Reference: outlines existentes.

Target: v0.7.0.0 quando todos os sete capítulos tiverem estrutura + narrativa básica.

## 7. Project Phases & Timeline

| Phase | Target Versions | Date Range | Milestone |
| --- | --- | --- | --- |
| Phase 0 | v0.1.0.0 – v0.7.0.0 | 05 Jan – 22 Jan | All chapters scaffolded; layout locked at v0.2.2.0. |
| Current | v0.2.2.0 | 06–08 Jan | CMS 5.1 integrated; Chapter 5 structure updated; global layout standard applied. |
| Near Term | v0.2.x.x | 08–10 Jan | Integrate Sections 5.2 and 5.3 (still in 0.2.x.x line). |
| Phase 1 | v1.0.0 – v1.0.x | To be defined | All major HOTAS tables populated. |
| Phase 2 | v2.0.0-RC1/RC2/Stable | To be defined | Final review & community release. |

## 8. File Status Summary

### 8.1 Guide Files (VERSION-SYSTEM v4.1)

| File | Version | Type | Status | Short Purpose |
| --- | --- | --- | --- | --- |
| guide-v0.1.4.0-20260106.tex | 0.1.4.0 | Main guide | ✅ Archive | Ch.1 narrative + Ch.3–4 structure; pre-CMS. |
| guide-v0.2.0.0-20260108.tex | 0.2.0.0 | Main guide | ✅ Archive | CMS 5.1 integrated. |
| guide-v0.2.1.0-20260108.tex | 0.2.1.0 | Main guide | ✅ Archive | Chapter 5 structure (5.1–5.3) refined. |
| guide-v0.2.2.0-20260108.tex | 0.2.2.0 | Main guide | ✅ Active | Same content as 0.2.1.0; layout optimisation (Geometry Option D + \arraystretch=1.25). |
| guide-structure-only-v0.2.1.0-20260108.tex | 0.2.1.0 | Snapshot | ✅ Archive | Structure-only snapshot (pre-layout-optimisation). |

### 8.2 WIP Files (WIP-FILE-NAMING v1.3)

| File | Status | Type | Short Purpose | Next Action |
| --- | --- | --- | --- | --- |
| section-C5-S1-concept-and-interactions-cmds-ecm-rwr-final-2026-01-07.tex | final | section | CMS 5.1 — Concept & interaction with CMDS/ECM. | Already integrated; move to ARCHIVE as *-approved-2026-01-08.tex. |
| section-C5-S2-cms-actuation-hotas-tables-review-2026-01-08.tex | review | section | CMS 5.2 — Actuation and HOTAS tables. | Author completes content and promotes to final. |
| section-C5-S3-blocks-and-variants-review-2026-01-07.tex | review | section | CMS 5.3 — Block and variant notes. | Author review and promotion to final. |

### 8.3 Reference & Tracking Files

| File | Version | Type | Status | Short Purpose |
| --- | --- | --- | --- | --- |
| BRIEFING-v0.1.4.1.* | 0.1.4.1 | Reference | ✅ Active | Project brief (scope, style, layout, status). |
| VERSION-SYSTEM-v4.1.* | 4.1 | Reference | ✅ Active | Guide versioning rules and phases. |
| WIP-FILE-NAMING-v1.3.* | 1.3 | Reference | ✅ Active | WIP naming and status code rules. |
| PROJECT-TRACKING-v4.1.2.* | 4.1.2 | Reference | ✅ Active | This file — unified tracking aligned with guide v0.2.2.0. |

## 9. Transition Plan: 0.x.x.x → 1.0.0 (Reminder)

Criteria and procedure follow VERSION-SYSTEM v4.1:

- Promote a selected 0.a.b.c to 1.0.0 when:

  - All planned chapters exist with narrative;

  - The guide is practically usable;

  - Consistency and references are checked.

- After 1.0.0 is created:

  - Line 0.x.x.x is frozen as pre-publication history;

  - All future changes follow the x.y.z regime (editions and revisions).