# PROJECT TRACKING --- Falcon BMS TMS/DMS/CMS HOTAS Guide

Document Version: PROJECT-TRACKING-v5.0.0
Regime: Pre-publication (0.x.x.x)
Project Start: 2026-01-05
Last Updated: 2026-01-11
Repository: carlos-nader/tms-dms-cms-usage-guide

This document tracks how governance rules, WIP files and guide versions evolve during the development of the Falcon BMS TMS/DMS/CMS HOTAS Guide.

## 1. Governance Layer --- Reference Documents

These documents define the rules; PROJECT-TRACKING records how they are applied.

| Document | Version | Purpose | Scope / Notes |
| --- | --- | --- | --- |
| VERSION-SYSTEM-v4.2.1 | v4.2.1 | Versioning rules for guide-v* | Defines 0.x.x.x vs x.y.z regimes; MAJOR/MINOR/PATCH/SUBPATCH semantics; build date rules. Updated Session 9: refs → v1.4; BRIEFING-v0.2.0.1 relation documented. Alignment with FILE-NAMING-v1.4 e BRIEFING-v0.2.0.1 |
| WIP-FILE-NAMING-v1.4 | v1.4 | Naming and status for WIP files | Prefixes section-*, table-*, visual-*, notes-*, chapter-* with dev/review/final/approved/deprecated. Updated Session 9: Section 0.5 added (How to Create WIP File); Section 9 added (Summary + best practices). |
| BRIEFING-v0.2.0.1 | v0.2.0.1 | Content and layout brief + template | Scope, style, layout standard (Geometry Option D, hotastable 15.6 cm, \\arraystretch=1.25), high-level roadmap. NEW Section 11: Complete template specification per BRIEFING-v0.2.0.1 Section 11. Includes: Geometry Option D, hotastable, arraystretch |
| TEMPLATES/template-wip-V1.0.tex | V1.0 | Canonical WIP template | Per BRIEFING-v0.2.0.1 Section 11. Preamble/metadata/hotastable locked. Independent versioning (V1.0). Established Session 9. |
| TRAIN. MISSIONS ABBR. TABLE | v1.0 | Official source for use with Tables | Defines abbreviations for all missions from the Training Manual, for use when building Tables |
| PROJECT-TRACKING-v5.0.0 (this) | v5.0.0 | Project tracking and integration log | Records how WIP + VERSION-SYSTEM + layout decisions become concrete guide versions; integrated with Git/GitHub. Content updated Session 11; version unchanged. |

Integration rules

- VERSION-SYSTEM-v4.2.1 governs only guide-v*.tex version numbers.

- WIP-FILE-NAMING-v1.4 governs only files in the WIP/ARCHIVE layer.

- BRIEFING-v0.2.0.1 defines what the guide contains, how it looks, and how WIP files are structured (Section 11).

- TEMPLATES/template-wip-V1.0.tex is the canonical starting point for all new WIP files (per BRIEFING Section 11; mandatory).

- PROJECT-TRACKING-v5.0.0 records when and why those rules are applied and how they map to concrete guide versions.

- TRAINING MISSION ABBREV TABLE-v1.0 defines abbrevations for all Training Mission from the Training Manual to be used when building tables.

## 2. Project Snapshot (Current State)

High-level view of the project as of 2026-01-11.

- Active Regime: Pre-publication 0.x.x.x (Phase 0 --- Chapter Scaffolding).

- Current Guide Version: guide-v0.2.4.0-20260111.tex (section 5.3 integrated).

- Chapters Planned: 7.

- Chapters with narrative complete / in development: 2 / 7

  - Chapter 1 --- Introduction (narrative complete).

  - Chapter 5 --- CMS Section 5.1, 5.2 and 5.3 narrative and tables complete.

- Chapters with structure scaffolded: 4 / 7

  - Chapters 3 (TMS), 4 (DMS), 5 (CMS) plus outlines for 6 (Training References) and 7 (HOTAS Visual Reference).

- Tables filled: 1 major CMS HOTAS table integrated (Sections 5.2 + 5.3); remaining tables 0 %.

- Layout Standard (since v0.2.2.0):

  - Geometry Option D (A4, 2.0 cm side, 2.5 cm top/bottom, 17.0 cm text width).

  - hotastable width 15.6 cm, \\small, \\arraystretch=1.25 for table readability.

- Tooling & Repository:

  - Git/GitHub repository created: tms-dms-cms-usage-guide.

  - Local project root: projeto-bms (no space), managed via GitHub Desktop + Git CLI.

  - Core folders aligned with governance:

    - WIP/ --- active work-in-progress LaTeX sections/tables/visuals.

    - ARCHIVE/ --- approved or deprecated WIP and historical snapshots.

    - Fig/--- images and figures used in guide.tex

    - docs/ --- governance and tracking documents in Markdown (*.md), exported to DOCX via md-to-docx script.

  - VS Code adopted as the default editor for Markdown and Git-related edits.

- Governance Update (Session 9):

  - ✅ BRIEFING: v0.1.4.1 → v0.2.0.1 (NEW Section 11: Template Specification + governance; ~2,500 words covering preamble, metadata block, hotastable environment, section skeleton, integration workflow, versioning & maintenance).

  - ✅ WIP-FILE-NAMING: v1.3 → v1.4 (NEW Section 0.5: How to Create WIP File --- 3-step workflow; NEW Section 9: Summary + best practices; all sections updated to reference mandatory template usage).

  - ✅ VERSION-SYSTEM: v4.2 → v4.2.1 (References updated to WIP-FILE-NAMING-v1.4; BRIEFING-v0.2.0.1 Section 11 relation documented; clarified 3-way integration: BRIEFING + WIP-NAMING + VERSION-SYSTEM).

  - ✅ TEMPLATES: NEW TEMPLATES/template-wip-V1.0.tex (Canonical template per BRIEFING Section 11; preamble/metadata/hotastable locked; independent versioning V1.0; all future WIP MUST copy from this template).

  - 📝 Consequence: All new WIP files going forward MUST follow BRIEFING-v0.2.0.1 Section 11 template specification.

## 3. Version Roadmap (Guide guide-v*.tex)

### 3.1 Past and Current Versions (0.x.x.x)

| Version | Date | Area / Chapter | Status | Short Description |
| --- | --- | --- | --- | --- |
| v0.1.0.0 | 2026-01-05 | Chapter 1 --- Introduction | ✅ Complete | Intro structured and integrated. |
| v0.1.1.0 | 2026-01-05 | Chapter 1 --- Introduction | ✅ Complete | Additional intro refinements / structure tweaks. |
| v0.1.3.0 | 2026-01-05 | Chapter 3 --- TMS | ✅ Complete | TMS chapter structure finalised; content pending. |
| v0.1.4.0 | 2026-01-06 | Chapter 4 --- DMS + layout fix | ✅ Complete | DMS restructured to transversal SOI per Dash-34; geometry brace fix. |
| v0.2.0.1 | 2026-01-07 | Chapter 5 --- CMS Section 5.1 | ✅ Complete | CMS 5.1 (Concept & interaction with CMDS/ECM) integrated as new section. |
| v0.2.1.0 | 2026-01-08 | Chapter 5 --- Structure refinement | ✅ Complete | Chapter 5 subsections 5.1--5.3 organised and clarified. |
| v0.2.2.0 | 2026-01-08 | Global layout (all chapters) | ✅ Complete | Geometry Option D + \\arraystretch=1.25; layout-only changes, no content modifications relative to v0.2.1.0. |
| v0.2.3.1 | 2026-01-10 | Chapter 5 --- CMS Section 5.2 | ✅ Archive | Integrated CMS 5.2 "CMS Switch Actuation" narrative and main HOTAS table into Chapter 5. |
| v0.2.4.0 | 2026-01-11 | Chapter 5 --- CMS Section 5.3 | ✅ Active | Integrated CMS 5.3 "Block and variant notes" narrative and reference tables (External ECM, IDIAS) into Chapter 5; CMS chapter now structurally complete. |

Note: All guide-v0.2.0.1/0.2.1.0 and previous files are preserved under version control (and/or ARCHIVE) for rollback and traceability.

### 3.2 Planned Near-Term Versions

| Target Version | Expected Area | Phase | Status | Notes |
| --- | --- | --- | --- | --- |
| v0.3.0.0 | Chapter 4 --- DMS (all sections) | 0 | 🎯 Target | Integrate DMS Chapter 4 (4.1--4.3 sections) for full DMS coverage. Next major chapter after CMS completion. MINOR bump. |
| v0.4.0.0 | Chapter 3 --- TMS (all sections) | 0 | 🔄 Planned | Integrate TMS Chapter 3 (3.1--3.5 sections) for full TMS coverage. MINOR bump. |
| v0.5.0.0 | Chapter 2 --- HOTAS Fundamentals | 0 | 🎯 Target | Integrate Chapter 2 (foundational SOI, short/long press timing, master modes). MINOR bump. |
| v0.7.0.0 | All 7 chapters scaffolded | 0 | 📋 Target | All chapters with structure + basic narrative. Transition point from Phase 0 to Phase 1. |

Post-Phase-0:

- v1.0.0 and above will follow VERSION-SYSTEM-v4.2.1 rules for post-publication regimes (Phase 1 --- table population; Phase 2 --- review & community release).

## 4. WIP Layer

### 4.1 WIP File Naming Quick Reference (WIP-FILE-NAMING-v1.4)

General pattern:

{prefix}-{location}-{descriptor}-{status}-{date}.{ext}

Summary:

| Category | Pattern | Example | Status codes |
| --- | --- | --- | --- |
| Chapters | chapter-C{N}-{TITLE}-{STATUS}-{DATE}.tex | chapter-C2-hotas-fundamentals-dev-2026-01-20.tex | dev, review, approved, deprecated |
| Sections | section-C{N}-S{M}[-S{K}]-{TITLE}-{STATUS}-{DATE}.tex | section-C5-S1-cms-concept-final-2026-01-07.tex | dev, review, final, approved, deprecated |
| Tables | table-C{N}-{CONTEXT}-{SWITCH}-{STATUS}-{DATE}.tex | table-C3-AA-TMS-review-2026-01-17.tex | dev, review, final, approved, deprecated |
| Notes | notes-C{N}-{TOPIC}-{TYPE}-{DATE}.md | notes-C4-dms-research-questions-2026-01-19.md | (no formal status) |
| Visuals | visual-C{N}-{DESC}-{TYPE}-{STATUS}-{DATE}.{ext} | visual-C7-hotas-layout-diagram-dev-2026-01-18.svg | dev, review, final, approved, deprecated |

Key rules:

- WIP status transitions (dev → review → final → approved) do not affect guide version numbers directly.

- Only integration into guide-v*.tex triggers version bumps, according to VERSION-SYSTEM-v4.2.1.

- Active WIP lives in WIP/; integrated or deprecated WIP moves to ARCHIVE/.

- NEW (Session 9): All new WIP files MUST copy from TEMPLATES/template-wip-V1.0.tex per BRIEFING-v0.2.0.1 Section 11.

### 4.2 Active WIP Snapshot (as of 2026-01-11)

| File (relative path) | Status | Chapter | Template Compliance | Next Action |
| --- | --- | --- | --- | --- |
| (nenhum arquivo ativo — próxima seção será Section C4.S1 do DMS) | --- | C4-S1 | ✅ BRIEFING-v0.2.0.1 Section 11 compliant | Start WIP for DMS Chapter 4 Section 1. |

### 4.3 WIP Integration Timeline (Historical)

| Date | WIP / Reference File | Version Bump | Category | Notes |
| --- | --- | --- | --- | --- |
| 2026-01-07 | section-C5-S1-concept-and-interactions-cmds-ecm-rwr-final-2026-01-07.tex | v0.1.4.0 → v0.2.0.1 (MINOR) | section | CMS 5.1 integrated as new section; chapters metric moved from 1/7 to 2/7. |
| 2026-01-08 | section-C5-S1-concept-and-interactions-cmds-ecm-rwr-final-2026-01-07.tex | v0.2.0.1 → v0.2.1.0 (PATCH) | section | Human-driven refinement of Chapter 5 internal structure (5.1--5.3 splits and headings). |
| 2026-01-10 | section-C5-S2-cms-actuation-hotas-tables-final-2026-01-09.tex | v0.2.1.0 → v0.2.3.1 (PATCH) | section | Integrated CMS 5.2 "CMS Switch Actuation" narrative and main HOTAS table into Chapter 5. |
| 2026-01-11 | section-C5-S3-blocks-and-variants-final-2026-01-11.tex | v0.2.3.1 → v0.2.4.0 | section | Integrated CMS 5.3 "Block and variant notes" narrative and reference tables (External ECM Pod, Internal IDIAS) into Chapter 5. Chapter 5 now structurally complete (all 3 sections). |

Status codes reminder:

- dev → draft; review → under human review; final → approved by human, ready for integration; approved → integrated and archived; deprecated → intentionally retired.

## 5. Session Log (High-Level)

Summary of major decisions and changes per working session. Earlier sessions (1--6) are documented in legacy tracking files; from v5.0.0 onward, sessions are logged here.

| Session | Date | Guide Version after | Tracking Version | Key Changes |
| --- | --- | --- | --- | --- |
| 7 | 2026-01-08 | v0.2.2.0 | v4.1.2 | Layout Option D and table \\arraystretch adopted; CMS 5.1 fully integrated; Chapter 5 structure (5.1--5.3) refined; WIP files for 5.2 and 5.3 created in review status. |
| 8 | 2026-01-09 | v0.2.2.0 (unchanged) | v5.0.0 | Project brought under Git/GitHub (falcon-bms-hotas-tms-dms-cms-guide); local root normalised to projeto-bms; folder structure WIP/, ARCHIVE/, docs/ created and aligned with WIP-FILE-NAMING; governance centralised in .md files under docs/ with DOCX exports generated via md-to-docx; VS Code and Git CLI configured for Markdown-centric workflow. |
| 9 | 2026-01-09 | v0.2.2.0 (unchanged) | v5.0.0 | ✅ Template establishment: BRIEFING → v0.2.0.1 (Section 11 --- complete template specification); WIP-NAMING → v1.4 (Section 0.5 --- how to create WIP file); VERSION-SYSTEM → v4.2.1 (references updated; 3-way integration documented). ✅ TEMPLATES/template-wip-V1.0.tex created and locked (preamble/metadata/hotastable per BRIEFING Section 11). ✅ Section-C5-S2 & S3 WIP files created using new template with corrected LaTeX syntax. 📝 Going forward: All new WIP files MUST use template; mandatory governance structure locked. |
| 10 | 2026-01-10 | v0.2.3.1 | v5.0.0 | Integrated CMS 5.2 "CMS Switch Actuation" narrative and main HOTAS table into Chapter 5; C5-S2 WIP marked ready for archival; C5-S3 remains under review with dedicated review MD |
| 11 | 2026-01-11 | v0.2.4.0 | v5.0.0 | ✅ Section 5.3 Integration: Integrated CMS 5.3 "Block and variant notes" narrative and 2 reference tables (External ECM Pod Blocks/Variants: 3 operators; Internal ECM/IDIAS Blocks/Variants: 2 operators). ✅ Validation: LaTeX syntax verified; Dash-34 alignment confirmed (sections 2.7.4.1.1/2, 2.7.4.2.5/6); BMS 4.38.1 block/variant compliance checked. ✅ Archival: WIP file moved to ARCHIVE with approved status. ✅ Versioning: v0.2.3.1 → v0.2.4.0 (MINOR versin bump — new complete section). 📋 Next Phase: DMS Chapter 4 integration planned for v0.3.0.0. |

Future sessions should add new rows to this table, keeping summaries concise and always mentioning: (a) resulting guide version, (b) tracking version, and (c) main decisions.

## 6. Project Priorities & Phases

### 6.1 Current Priorities (Post-v0.2.4.0)

- ✅ COMPLETE: Section 5.3 (CMS Block and variant notes) integrated into v0.2.4.0. CMS chapter (5) now structurally complete with all 3 sections (5.1 Concept, 5.2 Actuation, 5.3 Block/Variant Notes).

- Next Target: DMS Chapter 4 integration

  - Start WIP development for Chapter 4 Section 1 (DMS Concept and SOI interaction).

  - Target version: v0.3.0.0 (MINOR bump — new major chapter).

  - Estimated: [timeline TBD based on documentation availability].

- TMS Chapter 3 Integration (after DMS)

  - WIP development for Chapter 3 Sections 3.1--3.5.

  - Target version: v0.4.0.0 (MINOR bump).

  - Estimated: [timeline TBD].

### 6.2 Phases & Timeline (Coarse Plan)

| Phase | Target Versions | Indicative Range | Milestone |
| --- | --- | --- | --- |
| 0 | v0.1.0.0 → v0.7.0.0 | 05--22 Jan 2026 | All chapters scaffolded; layout locked at v0.2.2.0; CMS chapter structurally complete. |
| 1 | v1.0.0 → v1.0.x | To be defined | Major HOTAS tables (TMS/DMS/CMS) populated and technically validated. |
| 2 | v2.0.0-RC1/RC2/Stable | To be defined | Final review, community feedback, and public release. |

Phase boundaries and dates are guidelines; actual transitions must be explicitly recorded in this tracking document.

## 7. File Status Summary

### 7.1 Guide Files (guide-v*.tex)

| File | Version | Type | Status | Short Purpose |
| --- | --- | --- | --- | --- |
| guide-v0.1.4.0-20260106.tex | 0.1.4.0 | Main guide | ✅ Archive | Intro narrative + Ch.3--4 structure; pre-CMS integration. |
| guide-v0.2.0.1-20260108.tex | 0.2.0.1 | Main guide | ✅ Archive | CMS 5.1 integrated (Concept & interaction). |
| guide-v0.2.1.0-20260108.tex | 0.2.1.0 | Main guide | ✅ Archive | Chapter 5 structure refined (5.1--5.3). |
| guide-v0.2.2.0-20260108.tex | 0.2.2.0 | Main guide | ✅ Archive | Same content as v0.2.1.0; global layout optimisation (Geometry Option D + \\arraystretch=1.25). |
| guide-v0.2.3.1-20260110.tex | 0.2.3.1 | Main guide | ✅ Archive | "CMS Switch Actuation" narrative and main HOTAS table integrated. |
| guide-v0.2.4.0-20260111.tex | 0.2.4.0 | Main guide | ✅ Active | CMS 5.3 "Block and variant notes" integrated; Chapter 5 structurally complete. Use as base snapshot. |

### 7.2 WIP Files

| File (relative path) | Status | Type | Next Action |
| --- | --- | --- | --- |
| ARCHIVE/section-C5-S2-cms-actuation-hotas-tables-approved-2026-01-10.tex | approved | section | Integrated into guide v0.2.3.1. |
| ARCHIVE/section-C5-S3-blocks-and-variants-approved-2026-01-11.tex | approved | section | Integrated into guide v0.2.4.0. Chapter 5 now complete. |
| (próximo WIP) | --- | DMS (C4-S1) | Ready for planning when documentation becomes available. |

(Additional WIP and ARCHIVE entries should be appended here as the project evolves.)

### 7.3 Governance & Tracking Files (docs/)

| File | Version | Type | Status | Short Purpose |
| --- | --- | --- | --- | --- |
| docs/BRIEFING-v0.2.0.1.md | 0.2.0.1 | Reference | ✅ Active | Project brief with NEW Section 11: Template Specification (preamble, metadata block, hotastable environment, section skeleton, integration workflow, template versioning & maintenance). Supersedes v0.1.4.1. |
| docs/WIP-FILE-NAMING-v1.4.md | 1.4 | Reference | ✅ Active | WIP naming convention. NEW Section 0.5: How to Create WIP File (3-step workflow). NEW Section 9: Summary + best practices. Supersedes v1.3. |
| docs/VERSION-SYSTEM-v4.2.1.md | 4.2.1 | Reference | ✅ Active | Guide versioning rules. References updated to WIP-FILE-NAMING-v1.4; BRIEFING-v0.2.0.1 Section 11 relation documented; 3-way integration clarified. Supersedes v4.2. |
| TEMPLATES/template-wip-V1.0.tex | V1.0 | Template | ✅ Active | Canonical WIP template per BRIEFING-v0.2.0.1 Section 11. Preamble/metadata/hotastable locked. Independent versioning (V1.0). Established Session 9. Copy to WIP/ and rename per WIP-FILE-NAMING-v1.4 Section 0.5. |
| docs/PROJECT-TRACKING-v5.0.0.md | 5.0.0 | Tracking | ✅ Active | This document --- unified tracking with Git/GitHub integration. Content updated Session 11. |
| docs/BRIEFING-v0.2.0.1.docx | 0.2.0.1 | Export | ✅ Derived | DOCX export from Markdown for convenient reading/sharing. |
| docs/VERSION-SYSTEM-v4.2.1.docx | 4.2.1 | Export | ✅ Derived | DOCX export from Markdown. |
| docs/WIP-FILE-NAMING-v1.4.docx | 1.4 | Export | ✅ Derived | DOCX export from Markdown. |
| docs/PROJECT-TRACKING-v5.0.0.docx | 5.0.0 | Export | ✅ Derived | DOCX export from this Markdown via md-to-docx script. |
| docs/TRAINING-MISSION-ABBREV-TABLE-v1.0.docx | 1.0 | Export | ✅ Derived | DOCX export from this Markdown via md-to-docx script. |

Maintenance rule:

- All structural or governance changes to tracking must be made in PROJECT-TRACKING-v5.0.0.md.

- DOCX versions are generated from this file and never edited manually.

- At the end of each working session, this document should be updated (especially sections 2, 4.2, 4.3, 5 and 6) to capture the new state and decisions.

- Version number of PROJECT-TRACKING-v5.0.0 does NOT change with content updates (designed for frequent updates; the version marks the baseline structure, not the state).

### Update Log (v5.0.0 content changes)

| Date | Change | Section(s) Affected | Reason |
| --- | --- | --- | --- |
| 2026-01-11 | Updated guide version to v0.2.4.0; integrated Section 5.3; updated priorities to next DMS target | 2, 3.1, 3.2, 4.2, 4.3, 5, 6, 7 | Section 5.3 (CMS Block/Variant Notes) integration complete; Chapter 5 now structurally complete. |