# Phase 3 Technical Plan — Falcon BMS TMS/DMS/CMS Guide

Purpose: Define the technical work plan for Phase 3 of the Falcon BMS TMS/DMS/CMS HOTAS Usage Guide project, starting from guide version v0.2.2.0 and focusing on content implementation (especially CMS tables) under the 0.x.x.x pre-publication regime.

## 1. Starting Point

### 1.1 Project Status at Phase 3 Start

- Guide version: v0.2.2.0+20260108 (active)

- Regime: Pre-publication (0.x.x.x)

- Phase: 0 — Chapter scaffolding (in Version System terminology)

- Chapters:

  - Ch. 1 — Introduction: narrative complete.

  - Ch. 2 — HOTAS Fundamentals: scaffolded (structure WIP).

  - Ch. 3 — TMS: structure complete, content pending.

  - Ch. 4 — DMS: structure complete, content pending.

  - Ch. 5 — CMS: Section 5.1 integrated; 5.2 and 5.3 in WIP.

  - Ch. 6 — Training References: outline exists.

  - Ch. 7 — HOTAS Visual Reference: outline exists.

### 1.2 Governance Baseline

- Version System: VERSION-SYSTEM v4.2 (English, Markdown and .docx).

- WIP Naming: WIP-FILE-NAMING v1.3 (status codes and filename patterns).

- Brief: BRIEFING v0.1.4.1 (scope, style, layout, structure).

- Tracking: PROJECT-TRACKING v4.1.2 (to be updated as Phase 3 progresses).

Phase 3 assumes these documents are stable and used as the reference for all decisions.

## 2. Phase 3 Objectives

### 2.1 Primary Technical Goals

- Complete CMS Chapter Core Content

  - Finalize narrative and tables for Chapter 5 (CMS), specifically Sections 5.2 and 5.3.

  - Integrate CMS WIP sections into the main guide.

- Prepare the Project for Table-Driven Phases

  - Establish and validate patterns for hotastable usage via CMS tables.

  - Use CMS as the template for later TMS and DMS table development.

- Maintain Structural and Layout Integrity

  - Ensure all new tables conform to the locked layout standard:

    - Geometry Option D.

    - hotastable width 15.6 cm.

    - \small + \arraystretch = 1.25.

  - Keep chapter structure and numbering aligned with BRIEFING.

### 2.2 Secondary Goals

- Refine references to Dash-34, Dash-1, and Training Manual in CMS sections.

- Strengthen notes on block/variant behavior for CMS.

- Improve internal cross-references (from CMS to TMS/DMS where relevant and justified).

## 3. Work Packages

### 3.1 WP1 — CMS 5.2: Actuation & HOTAS Tables

Scope: Complete Section 5.2, including its hotastable implementations.

- Inputs:

  - section-C5-S2-cms-actuation-hotas-tables-review-2026-01-08.tex

  - Dash-34 sections for CMDS and ECM behavior.

  - BRIEFING rules for column meanings.

- Tasks:

  - Validate conceptual structure of 5.2 against Dash-34.

  - For each relevant CMDS/ECM state, define table rows with:

    - State (AUTO, SEMI, MAN, BYPASS, ECM pod states).

    - Direction (Up, Down, Left, Right).

    - Action (Short, Long, etc.).

    - Function (short label, pilot-centric).

    - Effect / Nuance (1–3 sentences, technically precise).

    - Dash34 (section references via \dashref{} / \dashrefs{}).

    - Train (training mission references via \trnref{}).

  - Ensure wording is consistent, neutral, and aligned with BRIEFING style.

  - Mark any cells with incomplete information as deliberate gaps, not accidental omissions.

- Deliverables:

  - section-C5-S2-...-final-YYYY-MM-DD.tex (status final).

  - Integrated content in guide-v0.2.x.x-YYYYMMDD.tex.

### 3.2 WP2 — CMS 5.3: Block and Variant Notes

Scope: Provide a concise but technically accurate overview of CMS differences across main F-16 variants in BMS.

- Inputs:

  - section-C5-S3-blocks-and-variants-review-2026-01-07.tex.

  - Dash-34 and Dash-1 variant-specific notes.

- Tasks:

  - Confirm which blocks/variants are explicitly supported by the CMS chapter (e.g., CM Block 50/52, MLU).

  - Identify any meaningful differences in CMS behavior between variants:

    - Program availability.

    - ECM pod integration.

    - Default CMDS programs.

  - Document differences briefly, focusing on what changes for the pilot using CMS.

  - Avoid overwhelming detail; keep narrative to a few paragraphs plus focused notes.

- Deliverables:

  - section-C5-S3-...-final-YYYY-MM-DD.tex (status final).

  - Integrated Section 5.3 in the main guide.

### 3.3 WP3 — CMS Chapter Integration & Version Bumps

Scope: Integrate the final CMS WIP sections into the main guide and update version numbers.

- Tasks:

  - Integrate Sections 5.2 and 5.3 into guide-v0.2.x.x-YYYYMMDD.tex.

  - Evaluate whether the integration requires:

    - PATCH increment (structural changes within Chapter 5).

    - Or a MINOR increment if the work is deemed to complete a major step in Chapter 5 development.

    - Decision must follow VERSION-SYSTEM v4.2.

  - Update:

    - \docversion and \docbuild in the LaTeX preamble.

    - The file name of the main guide (guide-v0.a.b.c-YYYYMMDD.tex).

    - PROJECT-TRACKING with the new version and description.

  - Move integrated WIP files from WIP/ to ARCHIVE/ with status approved.

- Deliverables:

  - New active guide version (v0.2.x.x or v0.3.0.0, depending on decision).

  - Tracking entries and archived WIP files.

### 3.4 WP4 — Template Extraction for TMS and DMS Tables

Scope: Use the completed CMS tables as a pattern for TMS (Ch. 3) and DMS (Ch. 4).

- Tasks:

  - Identify generic patterns in CMS tables that apply to all HOTAS tables:

    - Column wording and style.

    - Typical length and density of Effect / Nuance.

    - Referencing style for Dash-34 and training missions.

  - Draft initial table-C3-... and table-C4-... WIP files that:

    - Use the same hotastable architecture.

    - Introduce TMS/DMS-specific states and functions.

  - Keep these TMS/DMS table files in dev or review status until Phase 4.

- Deliverables:

  - A small set of table-C3-* and table-C4-* WIP files (status dev/review).

  - Notes in PROJECT-TRACKING describing pattern decisions.

## 4. Versioning Strategy for Phase 3

### 4.1 Expected Version Line

Phase 3 is likely to cover:

- From: v0.2.2.0 (layout optimization)

- To: Somewhere between v0.2.x.x and v0.3.0.0, depending on:

  - How CMS integration is classified (PATCH vs MINOR).

  - Whether a new chapter beyond CMS is started during this phase.

### 4.2 Decision Rules (from Version System v4.2)

- MINOR increment (0.a.0.0 → 0.b.0.0):

  - When a new chapter enters the main guide, or

  - When a major structural milestone in a chapter is reached (editorial judgment).

- PATCH increment (0.a.b.0 → 0.a.(b+1).0):

  - Structural changes inside active chapters (new sections, major table reorganization).

- SUBPATCH increment (0.a.b.c → 0.a.b.(c+1)):

  - Typos, micro wording improvements, small table cell adjustments.

Phase 3 should explicitly document each version bump in PROJECT-TRACKING with:

- Affected chapters (primarily CMS).

- Brief description of changes.

- Rationale for choosing MINOR vs PATCH vs SUBPATCH.

## 5. Risks and Mitigations

### 5.1 Risk: Over-Detailed CMS Tables

- Issue: CMS tables may become excessively detailed, harming readability.

- Mitigation:

  - Limit Effect / Nuance to 1–3 short sentences.

  - Offload deeper tactical notes to footnotes or a later tactics-oriented appendix.

### 5.2 Risk: Drift from Dash-34 / Dash-1

- Issue: Paraphrased content might drift away from primary sources.

- Mitigation:

  - For each CMS behavior row, keep Dash-34 section references up to date.

  - Periodically cross-check against the latest BMS manuals.

### 5.3 Risk: Inconsistent Style Across Chapters

- Issue: CMS may diverge stylistically from future TMS/DMS tables.

- Mitigation:

  - Treat CMS tables as the style reference for TMS/DMS.

  - Use this plan and BRIEFING to enforce consistent wording and column usage.

## 6. Phase 3 Completion Criteria

Phase 3 can be considered complete when:

- CMS Section 5.2 (Actuation & HOTAS tables) is fully implemented and integrated.

- CMS Section 5.3 (Block / variant notes) is complete and integrated.

- A new guide version reflecting CMS integration is active (e.g. v0.2.x.x or v0.3.0.0).

- At least one small set of pattern tables for TMS and/or DMS exists in WIP as templates.

- PROJECT-TRACKING and ARCHIVE folders are updated to reflect:

  - Integrated CMS WIP files (approved).

  - The new guide version and its description.

Once these criteria are met, the project can transition to the next phase (likely focused on TMS/DMS tables and broader table population across the guide).