# Session 8 — Phase 2 Summary

Context: This document summarizes Session 8 (Phase 2) of the Falcon BMS TMS/DMS/CMS HOTAS Usage Guide project. The focus of this phase was on repository hygiene and governance migration (Word → Markdown), not on new guide narrative or tables.

Session 8 builds on guide version v0.2.2.0+20260108, which already includes:

- Global layout standard (Geometry Option D + \arraystretch = 1.25).

- Chapter scaffolding for Introduction and CMS (Section 5.1).

## 1. Objectives of Phase 2 (Session 8)

### 1.1 Primary Goals

- Migrate governance documents to Markdown, keeping .docx as generated outputs.

- Ensure all governance content is in English, while allowing instructions to the AI assistant to remain in Portuguese.

- Align the GitHub repository presentation (README and docs) with the current project status and standards.

### 1.2 Non-Goals

- No new guide chapters were added.

- No HOTAS hotastable content was populated.

- No changes were made to the conceptual scope of the guide.

## 2. Key Outcomes

### 2.1 Briefing Migration to Markdown

- Source: BRIEFING-v0.1.4.1.docx.

- Result: BRIEFING-v0-1-4-1.md created under docs/.

- Characteristics:

  - Full project brief translated and normalized into Markdown.

  - Content fully in English, except for explicit mentions that the human will instruct the AI in Portuguese.

  - Layout parameters (Geometry Option D and hotastable settings) preserved.

  - Version and status: remains v0.1.4.1 (layout parameters update; project status v0.2.2.0).

The .docx version is now generated from Markdown via md-to-docx-v2.9.6.bat, making .md the single source of truth.

### 2.2 README Redesign

- Source: Older minimal README.md.

- Result: A new, expanded README.md was created.

- Highlights:

  - Clear project overview and positioning (what it is / is not).

  - Current status table for v0.2.2.0 (Phase 0, pre-publication).

  - Explanation of repository structure (docs/, WIP/, ARCHIVE/).

  - Summary of versioning scheme and governance documents.

  - High-level build information for guide-v*.tex.

The README now serves as a public-facing entry point for the project.

### 2.3 Version System Translation and Bump (v4.2)

- Source: VERSION-SYSTEM-v4.1.docx (Portuguese).

- Results:

  - Full translation and adaptation to English in version-system-v4-2.md.

  - Logical content preserved (pre-publication 0.x.x.x, post-publication x.x.x, promotion to 1.0.0).

  - Minor editorial clarifications where needed, without changing the underlying rules.

  - Version bumped from v4.1 to v4.2, to reflect:

    - Language change (PT → EN).

    - Explicit references to WIP naming conventions (WIP-FILE-NAMING).

The Markdown file is now the authoritative reference; .docx will be generated from it.

### 2.4 Auxiliary Governance Documents (Planned for Session 8)

Three new Markdown documents were defined to support workflow and planning:

- GITHUB-DESKTOP-GUIDE.md

  - Workflow for cloning, pulling, committing, and pushing using GitHub Desktop.

  - Includes patterns for handling:

    - Governance docs (docs/*.md + .docx).

    - WIP files (WIP/).

    - Main guide (guide-v*.tex) version bumps.

- SESSION-8-PHASE-2-SUMMARY.md (this file)

  - Narrative summary of Session 8 goals and outcomes.

  - Bridges governance migration (Phase 2) and upcoming technical work (Phase 3).

- PHASE-3-TECHNICAL-PLAN.md

  - Defines the next technical steps, focusing on:

    - Completing CMS sections 5.2 and 5.3.

    - Integrating CMS WIP into the main guide.

    - Using CMS tables as a template for future TMS/DMS tables.

These documents are auxiliary; they do not affect guide-v*.tex versioning directly, but support project management.

## 3. Repository and Workflow Improvements

### 3.1 Source-of-Truth Clarification

Session 8 reinforced the following conventions:

- For governance: .md in docs/ is the authoritative source; .docx is a generated artifact.

- For the guide: guide-v*.tex and its LaTeX version macros (\docversion, \docbuild) remain the single source of truth for the guide version.

### 3.2 GitHub Desktop as Primary Interface

- GitHub Desktop is confirmed as the main tool for:

  - Fetching and pulling the latest changes.

  - Staging and committing modified .md, .tex, and .docx files.

  - Pushing to the main branch.

- The GITHUB-DESKTOP-GUIDE.md file documents this workflow in a repeatable, low-friction way.

## 4. Impact on Project State

### 4.1 Guide Content

- No new guide sections or tables were integrated into guide-v0.2.2.0 during Session 8.

- The technical content state (chapters and tables) remains as in the previous session.

### 4.2 Governance Layer

- Governance is now fully bilingual at the meta level:

  - Human instructions and discussion: Portuguese.

  - All formal project documents: English.

- Versioning rules and WIP naming are now clearly documented in English (version-system-v4-2.md, WIP-FILE-NAMING-v1-3.md).

### 4.3 Readiness for Phase 3

Session 8 (Phase 2) leaves the project ready for Phase 3 by:

- Stabilizing the governance layer (brief, version system, naming convention, tracking).

- Establishing Markdown as the master format for all governance docs.

- Documenting the GitHub Desktop workflow to reduce friction in future sessions.

## 5. Next Steps (Hand-off to Phase 3)

Following Session 8, the next phase will focus on technical content, not governance:

- Complete CMS sections 5.2 and 5.3 (actuation tables + block/variant notes).

- Integrate CMS WIP files into the main guide and perform appropriate version bumps.

- Extract table patterns from CMS to be reused for TMS and DMS.

The detailed breakdown of these tasks is captured in:

- PHASE-3-TECHNICAL-PLAN.md (technical work packages and versioning strategy).

Session 8 is therefore considered complete from a governance and repository-preparation standpoint.